|  | Infinite Technologies, Inc. 2140 E Bidwell st Folsom, CA 95630 |  |
| --- | --- | --- |
|  | Software Test Plan |  |
|  | Workload Tracking System(WTS) CDRL #A003 |  |
|  | 15 September 2015 Prepared by: Infinite Technologies, Inc. |  |
|  | The Software Test Plan (STP) describes plans for qualification testing of the WTS® application. It describes testing procedures, identifies the tests to be performed and provides schedules for test activities. |  |

Contents

1.0 Scope	4

1.1 Identification	4

1.2 System Overview	4

1.3 Document Overview	4

1.4 Relationship to Other Plans	4

2.0 Referenced Documents	4

2.1 Customer Validation Test Procedures	4

2.2 A005 – Software Test Description	5

2.3 CVT File (Appendix)	5

2.4 Requirements Traceability Matrix (RTM):	5

2.5 Software Test Report	5

3.0 Software Test Environment and Sites	5

3.1 Software Items	6

3.2 Hardware and Firmware Items	6

3.3 Other Materials	6

3.4 Installation, Testing, and Control	6

3.5 Participating Organizations	6

3.6 Personnel	7

3.7 Orientation Plan	7

3.8 Tests to be Performed	7

4.0 Test Identification	7

4.1 General Information	7

4.1.1 Test Levels	7

4.1.2 Test Classes	7

4.1.3 General Test Conditions	7

4.1.4 Test Progression	7

4.1.5 Data Recording, Reduction and Analysis	8

4.1.6 PlANNED TESTS	8

5.0 Test PROCESSES	8

5.1 Testing Process	8

5.2 Changes to be tested	8

5.3 Test Responsibilities	9

6.0 Test Schedules	9

7.0 Requirements Traceability	9

8.0 Notes	9

Acronym List	9

Appendices:	10

# 1.0 Scope

1.1 Identification: This test plan addresses customer validation testing (CVT) of changes to be implemented as part of the WTS® Release 15.2.

Deployment is targeted for 21 October 2015.

1.2 System Overview:  WTS® is ITI’s internal workload tracking web-based application that is used by ITI resources to view, track and prioritize workload.

1.3 Document Overview:  The purpose of this test plan is to establish criteria for successful testing and deployment of WTS® software changes.

1.4 Relationship to Other Plans: n/a

# 2.0 Referenced Documents

Documents referenced during customer validation testing include the following:

2.1 Customer Validation Test Procedures:  This process guide describes the life cycle of test procedures for WTS® releases.

2.2 A005 – Software Test Description:  This document describes the test preparations, test cases and test procedures to be used to perform qualification testing for the WTS® release.

2.3 CVT File (Appendix):  The CVT Files (Excel format) includes specific test information for a specific web system.  Refer to the Appendix for a list of all files relevant to the test.  The CVT file is laid out as follows:

Tab 1 – Index - Contains information helpful in the use and navigation of the file.

Tab 2 – Test Participants - This tab provides contact information for both government and contractor test participants.

Tab 3 – Schedule - This tab provides the proposed schedule along with the actual schedule.

Tab 4 – CVT Master - Contains a list of all Test Cases and Test Procedures to be performed to satisfy test requirements for the release.

Tab 5 - Requirements Traceability Matrix (RTM) - The Requirements Traceability Matrix (RTM) associates functional requirements with the change requests and identifies tests to be conducted to satisfy functional testing.

Tab 6 - Progress Matrix - The Progress Matrix is the management tool used to summarize and report the results of testing.  This matrix plots the count of CVTs by status (Pass, Acceptable, Fail, Not Tested) and by priority of the CVT (Critical, Major, Minor).

Test Case(s) (TC XXX)  - The test Cases are provided on individual tabs within the workbook and include test unique identifiers, test case preparation or prerequisites, test case descriptions/objectives, expected test results and steps for testing.

Comments Tab - The comments tab is a repository of test comments reported during test execution.  Filtering capabilities are available for analysis.

This document is used to record test results and findings as testing progresses.  The document is also used to provide summarized reporting.   The document is managed by the ITI Test Manager with periodic updates provided to the test director during the testing period.

Refer to A005-Software Test Description for further information on how to use the test file.

2.4 Requirements Traceability Matrix (RTM):  The Requirements Traceability Matrix (RTM) is used to establish the product baseline and ensure functionality is traceable to end-user requirements.  It is used to document changes to the product baseline as the solution continues to evolve to meet the changing needs of the process.  This document is an excel file.  This document maps functional requirements to customer validation tests (CVTs).

2.5 Software Test Report:  The Software Test Report (STR) is typically delivered in the form of progress matrix charts (power point slides) which provide summarized information on testing progress as well as other pertinent management information that may impact status of testing.  These charts are available for the test director and other interested stakeholders.

# 3.0 Software Test Environment and Sites

As a web-based application, the test environment refers to the hosting server environment.  To accomplish IP-1, IP-2 (System Testing) and IP-3 testing (Integrated Testing), a test environment has been established in a commercial environment hosted.  Test data is used in this environment.  The following URL is used to access the commercial test site:  https://dev.cafdex.com/WTS_Test/

3.1 Software Items:  No other software or hardware is required for user testing.

3.2 Hardware and Firmware Items:  Each test site will supply users with computer access to WTS® and standard desktop software.  No other software or hardware is required for participation in testing.  All web systems are unclassified.

3.3 Other Materials:  No other materials are required for testing.

3.4 Installation, Testing, and Control.

Infinite Technologies, Inc. is responsible for acquiring or developing all CAFDEx® and CAFDEx® web system elements in the software test environment.

Infinite Technologies, Inc. is responsible for installing and preparing all required software on the servers.

Infinite Technologies, Inc. is responsible for controlling and maintaining each item of the software test environment.

3.5 Participating Organizations:  Participating organizations are covered in the appropriate web system appendix and are tasked at the direction/discretion of the government test director.

3.6 Personnel:  The number, type and skill level of customer testers is determined based on the discretion of the AFMC Test Director.  The test director is responsible for ensuring that test managers and testers provide a representative sample of users/locations that access the CAFDEx® application.

3.7 Orientation Plan:  In most cases, Customer Validation Testing requires minimal orientation delivered through email or DCO.  In the event that further orientation is required, it will be scheduled through the test director or test manager and provided on a case by case basis.

3.8 Tests to be Performed:  Tests to be performed per this test plan are described in section 4.

# 4.0 Test Identification

4.1 General Information

Specific tests for this test plan are identified in the appendix listed at the end of this test plan.  The appendix lists the objectives for each specific test.

4.1.1 Test Levels:  Internal testing for this release is at the functional level, based on the functional requirements as described in the Requirements Traceability Matrix.

4.1.2 Test Classes:  Unless otherwise noted, Customer Validation Testing (CVT) will include functional level testing only.

4.1.3 General Test Conditions:  Customer testing is conducted in phases designated as “In Progress - 1” (IP-1), “In Progress -2” (IP-2), and “In Progress - 3” (IP-3).  Testing is normally functional level testing unless otherwise described.

4.1.4 Test Progression:

4.1.4.1 Development Testing / CVT IP-1 (In Progress-1):  ITI has completed initial development and testing and notifies Test Director when IP-1 testing can begin. The following business rules have been established for IP-1, but the Test Director can modify or add new rules as needed:

All Critical Test Steps must be in a Passed or Acceptable status.

There cannot be any Major Test Steps in “Not Tested” status.

There are no business rules for Minor Test Steps.

The Test Director reviews the results and provides approval to progress from IP-1 to IP-2.

4.1.4.2 Integration Testing / IP-2 (In Progress-2):  ITI has completed integrated testing, Designated Test Manager(s) to test and document results.

The following business rules have been established for IP-2, but the Test Director can modify or add new rules as needed:

There cannot be any Critical Test Steps in “Not Tested” or “Failed” status.

There cannot be more than one Critical Test Step in “Acceptable” status.

There cannot be more than one Major Test Step in “Failure” status.

Upon satisfaction, the test director provides approval to progress to IP-3.

4.1.4.3 System Testing / IP-3 (In Progress-3) Customer Acceptance Testing:  Resources accomplish CVTs and report findings back to their applicable Test Manager.  The Test Managers, in turn, report the findings to the Test Director.  At the conclusion of the testing, the Test Director will provide a recommendation to deploy to the team.

The following business rules have been established for IP-3, but the Test Director can modify or add new rules as needed:

All Critical Test Steps must be in “Pass” status.

There cannot be more than one Major Test Step in “Failure” status.

There cannot be more than one Major Test Step in “Acceptable” status.

There cannot be more than one Minor Test Step in “Not Tested” status.

4.1.5 Data Recording, Reduction and Analysis:  Results of testing may be reported to the ITI Test Manager for compilation on behalf of the Test Director.  All testing results are summarized to include all comments along with a count of the number of passes and fails.  Reduction and analysis of comments results in the categorization of the comment into one of five possible ‘buckets’:

CVT Update Required

Software defect requiring immediate correction

Software defect for which work-around exists

Recommendation for future

No Issue.  This is most typically the case when a tester requires additional education.

4.1.6 PlANNED TESTS:  See appendices for the list of planned tests.  Each CVT is identified by a name and a project unique identifier, contained in the Master CVT Excel file.

# 5.0 Test PROCESSES

### 5.1 Testing Process

- Test type or class. Testing is planned and conducted regarding each area.  Test objectives are listed for each CR.

- Software requirements addressed by this test are addressed in Section 6.

- No special requirements are required for testing.

- Type of data to be recorded.   Users conducting internal testing provide test response information to ITI.  Test finding responses include “Comments” and “Pass/Fail” for each CVT.  See 4.1.5.

- Type of data recording/reduction/analysis to be employed.  All test findings are recorded on a tab in the master STP CVT Excel file which is used then as the source for analysis.

- Assumptions and constraints.  If applicable, assumptions and constraints are annotated within the CVT.  Additionally, ‘prerequisites’ for each CVT are listed on the CVT.

- No safety, security, or privacy issues exist with tests associated with this test plan.

### 5.2 Changes to be tested

See specific web-application appendices for the changes to be tested.

### 5.3 Test Responsibilities

Test Director (Sean)

- Responsible for overall management of the test including progress tracking

- Coordinates with the Test Managers and Test POCs

Test Manager (Joe/Pete)

- Provide early review/execution of test scripts (IP-2)

- Coordinate with their respective Test POCs and help resolve any issues brought forward

- Document all Sustainment Requests (SRs)

- Escalate issues that cannot be resolved to the TD

- Consolidate CVT results from testers and forward to Test Director

Testers (Resources)

- Execute assigned scripts

- Document test results

- Submit issues and CVT results to Test Manager

# 6.0 Test Schedules

Refer to the CVT File (Appendix) for the specific web application for more detailed information.

# 7.0 Requirements Traceability

See specific web-application appendices for requirements traceability of changes included in the testing scope.   Additionally, requirements traceability is provided in the combined Functional Requirements Document / Requirements Traceability Matrix.  The functional requirements are under strict government configuration management approval.  This document shows the functional requirements and what CVTs they are mapped to.

# 8.0 Notes

## Acronym List

CVT 		Customer Validation Test/Testing

IP 		In Progress

FRD		Functional Requirements Document

FRM		Funded Requirements Management

NA		Not Applicable

POC		Point of Contact

RTM		Requirements Traceability Matrix

SR 		Sustainment Request

STP		Software Test Plan

STR		Software Test Report

WTS		Workload Tracking System

# Appendices:

Due to the dynamic nature of the documents, appendices are available for download from the “CVT” menu within the web applications identified below.

| A1 WTS®/Portal Test Planning | 15_2_B_CVT_WTS_Appendix.xls |
| --- | --- |